Microsoft Advanced Specialization

VMware on Microsoft Azure (Azure VMware Solution)

Definition of Done

Phase-by-phase exit criteria for the AVS engagement

| Customer | <customer name> |
| --- | --- |
| Engagement code | <code> |
| Version | 0.1 (DRAFT) |
| Date | <YYYY-MM-DD> |

# Table of Contents

Right-click → Update Field to populate the Table of Contents.

# 1. Engagement-wide DoD

All audit controls have evidence stored in the evidence tracker; customer sign-off captured; hypercare entry/exit criteria met; lessons-learned issue opened.

# 2. Discovery DoD

Azure Migrate VMware appliance has ≥7 days telemetry; dependency map complete; AVS node sizing options A/B/C with assumptions documented; remediation plan for Not-Ready VMs.

# 3. Design DoD

Approved HLD + LLD; ALZ alignment confirmed; non-overlapping IP plan signed off; ExpressRoute Global Reach plan; NSX-T DFW baseline ruleset; backup + DR design.

# 4. Implementation DoD

AVS private cloud deployed and integrated with hub; HCX (or chosen migration tool) installed and tested with a pilot VM; identity source bound; Content Library populated; monitoring + backup live.

# 5. Migration DoD per wave

Pre-migration checks pass; cutover runbook executed; user acceptance sign-off; post-cutover validation complete; rollback unused or executed cleanly.

# 6. Validation DoD

Functional + performance + DR test results captured; customer-named acceptance email on file.

# 7. Post-deployment DoD

SOPs in place; monitoring + alerting wired; backup tested with restore demonstrated; DR tested with automated failover documented; KT delivered; hypercare plan active.

# 8. Audit-readiness DoD

Evidence tracker shows ✅ for every required control; reviewer assigned and date stamped; pre-qual checklist green; audit slot requested in Partner Center.