## Slide 1: AVS Discovery Workshop
5-day facilitated workshop

## Slide 2: Agenda
Day 1 — Business context, drivers, success measures
Day 2 — vSphere estate, workload inventory, dependencies
Day 3 — Networking, identity, security, regulatory
Day 4 — Backup, DR, BCDR, ops model
Day 5 — Findings, sizing options, decision points, next steps

## Slide 3: Day 1 — Business context
Top-3 drivers (DC exit, M&A, EoL, cost, capacity)
Success measures and timeline
Decision-makers and sign-off path

## Slide 4: Day 2 — Estate & workloads
vCenter / cluster inventory
VM count, OS mix, criticality tiers
Application owners and constraints (SAP, Oracle, SQL)
Dependency map from Azure Migrate appliance

## Slide 5: Day 3 — Networking, identity, security
On-prem WAN, ExpressRoute circuits, planned bandwidth
IP plan and non-overlapping CIDR for AVS mgmt / workloads
Entra ID, on-prem AD, federation, MFA, PIM
Regulatory: HIPAA, PCI, ISO 27001, data residency

## Slide 6: Day 4 — Backup, DR, ops
Current backup tool and retention
Target RPO/RTO per tier
DR target: SRM, HCX, Azure Site Recovery, partner
Ops model: ITSM, monitoring, patching, change

## Slide 7: Day 5 — Findings & next steps
AVS sizing options A/B/C with assumptions
Recommended reference architecture
Risks, blockers, decisions required
Proposed wave plan and timeline
SOW outline and approval path

## Slide 8: Outputs
Discovery workbook (filled)
Azure Migrate assessment export
Sizing options A/B/C deck
Risk register and decisions log
Proposed SOW